## Slide 1: AP Computer Science
The End of the first Sprint

## Slide 2: Objectives
Sprint Review: Demonstrate what is ‘done’
Spring Retrospective: Evaluation of the processes in the first sprint
Sprint Planning Meeting: A meeting to create the sprint backlog
  Sprint Backlog : A list of tasks you commit to complete by the end of the next Sprint.

## Slide 3: The sprint review
Team presents what it accomplished during the sprint
  Using the sprint backlog and demonstrating what is done.
Typically takes the form of a demo of new features or underlying architecture
Informal
Whole team participates
Invite the world
I can project your screens to the class, or you can use my computer.
Document this in your engineering journal.

## Slide 4: Sprint retrospective
Periodically take a look at what is and is not working
Typically 15–30 minutes
Done after every sprint
Whole team participates
  ScrumMaster
  Product owner
  Team
  Possibly customers and others

## Slide 5: Good/ Bad/Changes
Whole team gathers and discusses what they’d like to:
What went well
What did not go well
What changes should there be for the next sprint
Document this in your engineering journal.

## Slide 6: Product backlog
The requirements
A list of all desired work on the project
Ideally expressed such that each item has value to the users or customers of the product
Prioritized by the product owner
Reprioritized at the start of each sprint
This is the product backlog
We will just be using the Sprint Backlog for this project.

## Slide 7: The sprint goal
A short statement of what the work will be focused on during the sprint
Database Application
Financial services
Life Sciences
Support features necessary for population genetics studies.
Support more technical indicators than company ABC with real-time, streaming data.
Make the application run on SQL Server in addition to Oracle.
Document this in your engineering journal.

## Slide 8: Sprint Planning Meeting
During the Sprint Planning meeting the team agrees to the stories (tasks) that they believe they can complete within the sprint.
Officially the sprint backlog is a closed list – once its complete no more tasks can be added to it (unless the team identifies missing tasks).
A closed list provides the team with the psychology benefit of seeing a shrinking pile vs. the normal ever growing stack of features and bugs.
It provides an achievable short term goal allowing the long term to be left in the background.
Document this in your engineering journal.

## Slide 9: Summary
Sprint Review: Demonstration and Documentation in Engineering Journal
Sprint Retrospective: Document in your Journal
Sprint Planning Meeting: Document Sprint Goal and Task that you commit to complete before the end of the Sprint.