## Slide 1: End of Sprint Meetings (Ceremonies)

## Slide 2: Outline for the Day on Friday
Sprint Review Meetings: Demonstrate your product to the class
  Class gives feedback
Sprint Retrospective Meetings:
  First within the team
  Next with the entire class
Demonstrate Team Notebook to Mr. Smith
  Show the work of each team member.
Sprint Planning Time
  Committing to what you will accomplish by Wednesday, November 18th
  Friday November 20th is an in-class tournament

## Slide 3: The Sprint Review
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
  No slides
Whole team participates
Invite the world

## Slide 4: Sprint Review Outline
Demonstrate what is working on your product
Product owner declares what is ‘Done’
Stick to the goals of the Sprint.
Add new ideas/tasks to the Product Backlog. Your team can determine if they should be added to the next Sprint.
If something did not get done, put it on the product backlog. On Monday your team can determine to place it in the next Sprint.

## Slide 5: Sprint Retrospective
Periodically take a look at what is and is not working
Typically 15–30 minutes
Done after every sprint
Whole team participates
  ScrumMaster
  Product owner
  Team
  Possibly customers and others

## Slide 6: Sprint Retrospective: Good/ Bad/ Change
Whole team gathers and discusses:
What went well.
What did not go well.
What should change
This is just one of many ways to do a sprint retrospective.

## Slide 7
Sprint planning meeting
Sprint prioritization
Analyze and evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal (design)
Create sprint backlog (tasks) from product backlog items (user stories / features)
Estimate sprint backlog in hours
Sprint
goal
Sprint
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product

## Slide 8: Sprint planning
Team selects items from the product backlog they can commit to completing
Sprint backlog is created
  Tasks are identified and each is estimated (1-16 hours)
  Collaboratively, not done alone by the ScrumMaster
High-level design is considered
As a driver I want the robot to be able to move using the competition template.
Complete the frame
Attach motors, controller battery
Write the drivers control code
Test the driving code
Move code into competition template.